WWRGD — Procore Integration Setup Guide

What the Procore team needs to set up for WWRGD data pull

CONFIDENTIAL — INTERNAL USE ONLY | May 2026

## Overview

The WWRGD VendorIQ platform includes a GC Performance Scorecard that tracks contractor performance per project. Each scorecard entry has a Procore Project ID field, ready for automated data pull from Procore.

We only need READ-ONLY access. We do NOT push/write anything to Procore.

## 1. Create a Procore Developer App

• Go to developers.procore.com

• Create a new App — select 'Data Connection' type (server-to-server)

• Request these read-only OAuth scopes:

•   read:projects — list projects and basic info

•   read:budgets — budget/cost data (CPI calculation)

•   read:schedule — schedule data (SPI calculation)

•   read:change_orders — change order frequency and value

•   read:punch_items — punch list completion data

•   read:incidents — safety incident records

•   read:daily_logs — daily log entries (optional)

## 2. Generate Credentials

• Generate Client ID and Client Secret

• Create a Service Account in Procore Admin → App Management

• Assign it to the WWRGD company with read-only permissions

Provide the following to the WWRGD team:

• Client ID

• Client Secret

• Company ID (your Procore company account ID)

• OAuth Token URL (typically https://login.procore.com/oauth/token)

## 3. Data We Will Pull

| Procore API Endpoint | Data We Calculate |
| --- | --- |
| GET /projects/{id} | Project timeline and status |
| GET /projects/{id}/budget/details | Actual CPI (Cost Performance Index) |
| GET /projects/{id}/schedule/tasks | Actual SPI (Schedule Performance Index) |
| GET /projects/{id}/change_orders | Change order count and total value |
| GET /projects/{id}/punch_items | Punch list completion rate |
| GET /projects/{id}/incidents | Safety incident count per project |

## 4. How It Works

• CPM creates a scorecard entry and enters the Procore Project ID

• WWRGD platform calls Procore API with the Project ID

• Quantitative metrics (CPI, SPI, change orders, punch items, incidents) auto-fill

• CPM only scores subjective KPIs (communication, cleanliness, etc.)

• Both scores combine into a Performance Score

## 5. Security

• OAuth 2.0 client credentials flow (server-to-server)

• Credentials stored as encrypted environment variables

• Read-only access — we never modify Procore data

• All API calls logged in WWRGD audit trail

## 6. Timeline

| Step | Owner |
| --- | --- |
| Create Procore Developer App | Procore Admin (1 day) |
| Generate OAuth credentials | Procore Admin (1 day) |
| Share credentials with WWRGD | Procore Admin (same day) |
| Configure WWRGD platform | WWRGD Dev — burciagc@ (2-3 days) |
| Test with pilot projects | Both teams (1 week) |

## What We Do NOT Need

• ❌ Write access to Procore

• ❌ User-level authentication

• ❌ Webhook setup

• ❌ Any changes to existing Procore projects

## Contact

WWRGD Platform: Carlos Burciaga (burciagc@amazon.com)

App: http://wwrgd-risk-assessor-1860518450.us-west-2.elb.amazonaws.com

WWRGD VendorIQ | Worldwide Retail Growth & Development | CONFIDENTIAL