WWRGD VendorIQ — Quick Reference Guide

Risk Assessment & GC Performance Scoring Criteria

CONFIDENTIAL | May 2026

Risk Assessment — 6 Weighted Categories (400 Points)

| Category | Weight | Max Pts | Score 4 (Excellent) | Score 1 (Poor) |
| --- | --- | --- | --- | --- |
| Financial Stability | 30% | 120 | D/E < 0.5, clean audit, strong cash flow | Negative cash flow, D/E > 2, going concern |
| Safety Performance | 20% | 80 | EMR < 0.85, TRIR < 1.0, zero violations | EMR > 1.2, TRIR > 3.0, willful violations |
| Quality / Performance | 20% | 80 | CPI > 0.95, SPI > 0.95, 90%+ retention | CPI < 0.85, SPI < 0.85, project failures |
| Operational Capacity | 20% | 80 | Utilization < 70%, deep bench, scalable | Utilization > 95%, no bench, overextended |
| Compliance Record | 5% | 20 | Zero violations, third-party audits, certs | Significant violations, no compliance program |
| Technology Capabilities | 5% | 20 | BIM, Procore, SOC 2, real-time reporting | Paper-based, no cybersecurity, no systems |

7 Critical Risk Indicators (Pass/Fail — Any FAIL = Disqualified)

| # | Indicator | Disqualification Threshold |
| --- | --- | --- |
| CRI-1 | Active Litigation | Exceeding $5,000,000 in active/pending claims |
| CRI-2 | OSHA Violations | Willful or repeat violations within 3 years |
| CRI-3 | Financial Distress | Negative cash flow or covenant violations |
| CRI-4 | Debarment Status | Any federal, state, or local debarment |
| CRI-5 | Safety Metrics | EMR > 1.2 or TRIR > 3.0 |
| CRI-6 | Bond/Insurance | Insufficient capacity for project scope |
| CRI-7 | License Status | Expired or suspended licenses |

Risk Tier Classification & Approval Authority

| Risk Tier | Score Range | Decision | Approval Authority |
| --- | --- | --- | --- |
| Low Risk | 320–400 (80–100%) | Auto-Approved | System (Category Manager / L6) |
| Medium Risk | 240–319 (60–79%) | Conditional Approval | Executive Leader / L7 |
| High Risk | 160–239 (40–59%) | Executive Review Required | Director / L8 |
| Critical Risk | < 160 (< 40%) | Not Recommended / Disqualify | Disqualify |

GC Performance Scorecard — 10 KPIs (1–5 Scale)

| KPI | 5 (Outstanding) | 3 (Meets) | 1 (Poor) |
| --- | --- | --- | --- |
| Schedule Adherence | Ahead of schedule | On schedule (±5%) | Major delays (>15%) |
| Budget Management | Under budget | On budget (±5%) | Major overrun (>15%) |
| Quality of Work | Zero defects, exceeds spec | Meets spec, minor rework | Significant rework, failures |
| Safety Compliance | Zero incidents, proactive | Compliant, minor issues | Incidents, violations |
| Communication | Proactive, transparent | Responsive when asked | Unresponsive, surprises |
| Change Order Mgmt | Minimal COs, well-documented | Reasonable COs, documented | Excessive COs, disputes |
| Punch List Completion | 100% on time | 90%+ within deadline | Significant open items |
| Crew Staffing | Fully staffed, deep bench | Adequate staffing | Understaffed, delays |
| Site Cleanliness | Exemplary, audit-ready | Acceptable | Unsafe, disorganized |
| Documentation | Complete, real-time | Timely, minor gaps | Missing, late, incomplete |

CPI & SPI Benchmarks

| Rating | Score | CPI / SPI Range | Meaning |
| --- | --- | --- | --- |
| Excellent | 4 | > 0.95 | Under budget / Ahead of schedule |
| Good | 3 | 0.90 – 0.95 | Slightly over/behind, manageable |
| Fair | 2 | 0.85 – 0.90 | Significant variance, action needed |
| Poor | 1 | < 0.85 | Major overrun / delay |

CPI = Earned Value ÷ Actual Cost  |  SPI = Earned Value ÷ Planned Value  |  1.0 = On Target

WWRGD VendorIQ | Worldwide Retail Growth & Development | CONFIDENTIAL